Investment Tracker — Bug Report

Tested: March 13, 2026  |  Environment: Production (investment-tracker-tau.vercel.app)

## Overview

The app loads and core auth flows work. The primary blockers are: (1) no market data in the database, causing cascading UI failures, and (2) a few missing/broken page routes. The analysis-service and market-service are both deployed and healthy on Railway.

Analysis service health: ✓ OK    Auth (sign in / sign up): ✓ OK    Dashboard shell: ✓ OK

# Issues Found

| # | Issue | Where | Root Cause | Severity |
| --- | --- | --- | --- | --- |
| 1 | Market Overview shows "No market data available" on every page load | /dashboard | historical_prices table in Supabase is empty — market-service /api/refresh has never been called to seed it | HIGH |
| 2 | "Failed to load market data" banner on homepage | / (homepage) | /api/market-data returns 404 when Supabase historical_prices is empty — frontend shows error banner | HIGH |
| 3 | "Failed to create transaction" when adding investment in guest mode | /dashboard — Add Investment form | Guest mode has no Supabase session; the /api/investments route requires auth. Expected behavior unclear — should guest mode support local-only adds? | MEDIUM |
| 4 | "Try as Guest" button on homepage does nothing | / (homepage) | Button click does not navigate to /dashboard or set guest session — appears to be missing onClick handler or router.push() | HIGH |
| 5 | Stock Screener — 404 page | /stock-screener | No page exists at /stock-screener. Quick Actions button links to this route but the page was never built | HIGH |
| 6 | View Transactions — 404 page | /transactions | Route exists in app/transactions/page.tsx but navigating directly returns 404. Possible build/export issue or missing auth redirect logic | MEDIUM |
| 7 | Portfolio Analysis requires sign-in even in guest mode | /portfolio/analysis | Auth middleware redirects all unauthenticated users to sign in. Guest mode users can't access this feature at all | LOW |
| 8 | analysis-service URL still uses old Railway domain (web-production-08b88) | Vercel env var ANALYSIS_SERVICE_URL | The service was repurposed from an old 'web' service — the URL works but the domain name is confusing and may change if the service is redeployed under a new name | LOW |
| 9 | market-service has not been triggered — no price data in DB | Railway market-service | The market-service /api/refresh endpoint must be called at least once (or on a schedule) to populate historical_prices. No cron job or trigger is configured | HIGH |

# Recommended Fixes (Priority Order)

| # | Fix | Action Required |
| --- | --- | --- |
| 1+2+9 | Seed market data | Call POST https://[market-service-url]/api/refresh with x-api-key header. Then set up a Railway cron job to call it daily. This will populate historical_prices and fix the Market Overview and homepage banner. |
| 4 | Fix 'Try as Guest' button | In app/page.tsx, add router.push('/dashboard') to the 'Try as Guest' button onClick handler and set a guest session flag in localStorage or context. |
| 3 | Guest Add Investment | Either: (a) store guest investments in localStorage and show them in the UI without saving to DB, or (b) show a 'Sign in to save' prompt instead of an error when the transaction fails. |
| 5 | Build Stock Screener page | Create app/stock-screener/page.tsx. Can use the /api/market-data endpoint to show searchable price data. Or remove the Quick Actions button if not planned. |
| 6 | Fix /transactions route | Verify app/transactions/page.tsx exists and builds correctly. Check middleware.ts — the route may be blocked by auth redirect. Add it to the guest-accessible routes list or fix the auth check. |
| 8 | Rename Railway service | In Railway, generate a custom domain for analysis-service (e.g. analysis-service.up.railway.app) and update ANALYSIS_SERVICE_URL in Vercel. The current URL works but is fragile. |

## Quick Fix — Seed Market Data Now

Run this curl command once to populate the historical_prices table immediately (replace with your Railway market-service URL once it is deployed and you have its domain):

curl -X POST https://[market-service-url]/api/refresh -H "x-api-key: 3b0724a832856dad4e123aa56958ab1c69bcef3505dca36a1725802e9e0cd276"

After that succeeds, refresh the app — Market Overview and the homepage banner should resolve automatically without any code changes.